## Slide 1
ENTERPRISE AGENTIC PRACTICES
MODULE 04
Spec-Driven
Development
& PRDs
Writing requirements that agents can actually execute
Duration: 75–90 min | Level: Intermediate
Intent
What we want
↓
Spec
Precise contract
↓
Plan
How to build it
↓
Code
Agent executes

## Slide 2
LEARNING OBJECTIVES
By the end of this module you will be able to:
Distinguish PRD from Spec
Articulate why a Product Requirements Doc is not the same as an agent-executable specification, and when you need each.
Apply the SDD Workflow
Walk the full loop: Requirements → Plan → Tasks → Implementation → Verification, with agents at each step.
Write Acceptance Criteria
Define concrete, verifiable conditions that give agents a clear completion target and prevent scope creep.
Design Review Cycles
Build human review gates into the spec process so agents and humans stay aligned through implementation.

## Slide 3
THE SPECIFICATION PROBLEM
“The specification becomes the source of truth and determines what gets built.”
— GitHub Engineering, September 2025 · 90% of Fortune 100 companies have adopted agentic coding
The Old World (PRD era)
✕
PRD is a negotiated human-to-human alignment document
✕
Engineers read it, interpret it, ask questions, push back
✕
Ambiguity is resolved in meetings and Slack threads
✕
The PRD captures intent — humans translate intent to code
The New World (Agent era)
✓
Agents cannot ask clarifying questions mid-task
✓
Ambiguity is resolved by the agent — usually wrong
✓
Omission is not scope reduction — agents infer from gaps
✓
Agents need a programming interface, not an alignment doc
Two-thirds of developers cite frustration with “AI solutions that are almost right, but not quite.” This is a specification problem, not a capability problem. — Stack Overflow 2025

## Slide 4
PRD vs. SPEC — THE CRITICAL DISTINCTION
Dimension
PRD
Specification (SDD)
Purpose
Align stakeholders on goals
Give the agent an executable contract
Audience
Humans who interpret and push back
Agents that execute literally
Ambiguity
Resolved in meetings/Slack
Must be eliminated upfront
Format
Prose, user stories, mockups
I/O contracts, preconditions, invariants
Non-goals
Implied by omission
Stated explicitly and positively
Scope control
Negotiated at standup
Enforced by AC — agent stops at criteria
Edge cases
Handled ad-hoc by engineers
Specified or agent invents the answer
In practice, blend both: PRD captures the ‘why’ (user-centric context), Spec defines the ‘what’ (precise external behaviour). Neither alone is enough.

## Slide 5
THE SDD WORKFLOW
Separating planning from implementation is the single most impactful practice in agentic development
01
Requirements
requirements.md
WHO
PM + Architect
WHAT
• High-level goals, not implementation
• User-centric: who benefits and why
• Domain language, not tech terms
• Explicit non-goals stated positively
requirements.md in repo root
→
02
Planning
plan.md
WHO
Agent + Human review
WHAT
• Agent reads requirements, thinks first
• Proposes approach, dependencies, risks
• Human reviews plan BEFORE any code
• “Ask agent to think, not code” — JetBrains
plan.md — agent-generated, human-approved
→
03
Tasks
tasks.md
WHO
Agent + Human verify
WHAT
• Atomic, ordered implementation steps
• Each task has clear entry/exit criteria
• Sequenced to enable incremental review
• Maps to tests and acceptance criteria
tasks.md with checkboxes — agent tracks progress
→
04
Implement
+ Verify
WHO
Agent codes, Human reviews
WHAT
• Agent executes one task at a time
• Verifiers run after each task
• Human reviews diff at each milestone
• Spec stays in context throughout
PR per milestone — agent opens, human merges

## Slide 6
WRITING A SPEC AGENTS CAN EXECUTE
A specification defines external behaviour — not just what the business wants, but what the system does
SPEC SECTION ANATOMY
Feature Name
Short, domain-oriented noun phrase. Not tech-bound.
User Story
As a [user], I want [outcome] so that [reason].
Preconditions
What must be true for this feature to activate.
Input/Output Contract
Exact inputs, outputs, and transformations. No ambiguity.
Acceptance Criteria
Concrete, verifiable conditions. See slide 7.
Non-Goals
What this feature explicitly does NOT do. Stated positively.
Edge Cases
What happens in the 10 non-happy-path scenarios.
GOOD vs. BAD
Feature Description
✗ Users should be able to create boards.
✓ WHEN a user submits a board name (3–64 chars, unique per workspace), the system SHALL create a board and return its ID within 200ms.
Error Handling
✗ Handle errors gracefully.
✓ WHEN a board name already exists in the workspace, the system SHALL return HTTP 409 with error code BOARD_NAME_CONFLICT.
Non-Goals
✗ Don’t add authentication in this phase.
✓ Non-goal: This feature does not implement board-level permission controls. All workspace members can see all boards.

## Slide 7
ACCEPTANCE CRITERIA — THE AGENT’S FINISH LINE
Without AC, “done” is whatever the agent decides it is
Concrete completion target
Agent knows exactly when to stop. No more endless refinement or premature termination.
Prevents scope creep
Agent cannot add auth, logging, or tests you didn’t ask for if AC doesn’t mention them.
Generates test cases
Every AC becomes a test. If you write AC before implementation, tests write themselves.
Enables verification loops
The Verifier and Judge LLM check output against AC automatically before opening a PR.
TWO AC FORMATS THAT WORK WELL WITH AGENTS
Given / When / Then (BDD style)
Given: a board name that already exists in the workspace
When: a user submits a create board request with that name
Then: the API returns HTTP 409 with BOARD_NAME_CONFLICT
And: no new board is created in the database
EARS notation (system-level constraints)
WHEN a user submits a board name,
the SYSTEM SHALL create the board within 200ms.
WHEN the name contains > 64 chars,
the SYSTEM SHALL reject with HTTP 422.

## Slide 8
RESEARCH → PLAN → IMPLEMENT · Dex Horthy, HumanLayer
“Ask agents to think before coding” — the single practice that most improves agent output quality
RESEARCH
1.
Agent reads requirements.md and any referenced docs
2.
Agent searches codebase for relevant patterns
3.
Agent identifies existing implementations to reuse or extend
4.
Agent flags knowledge gaps or ambiguous requirements
5.
Human reviews research summary before proceeding
⚠ Don’t skip this phase. Agents that skip research hallucinate dependencies and ignore existing patterns.
→
PLAN
1.
Agent produces detailed plan.md — not code
2.
Plan covers: approach, file changes, dependencies, risks
3.
Human reviews plan and approves or redirects
4.
“Enable Think More to force careful reasoning” — JetBrains
5.
Approval gate: no implementation starts without plan sign-off
⚠ The plan is a human-AI contract. Time spent here saves 10x in debugging later.
→
IMPLEMENT
1.
Agent executes against the approved plan, task by task
2.
Verifiers run after each task (tests, lint, types)
3.
Agent self-corrects against failures before escalating
4.
Human reviews diff at each milestone checkpoint
5.
Spec and plan stay in context throughout — anchor agent
⚠ Implementation without a plan gate produces code that passes tests but fails the product.

## Slide 9
REVIEW CYCLES — HUMAN GATES IN THE SDD LOOP
Every gate is a decision point: approve and continue, redirect, or stop. Design them upfront.
Requirements
Review
WHO
PM + Architect
ASK
Goals clear? Non-goals explicit? Domain language correct?
GATE 1
Plan
Approval
WHO
Tech Lead
ASK
Approach sound? Dependencies identified? Risks called out?
GATE 2
Task List
Sign-off
WHO
Developer
ASK
Tasks atomic? Sequence correct? AC mapped to tasks?
GATE 3
PR Review
(per task)
WHO
Peer review
ASK
Diff matches plan? Tests pass? No scope creep?
GATE 4
Gate outcome: ✓ Approve ↺ Redirect (agent revises) ✗ Stop (scope change needed, go back to requirements)

## Slide 10
SDD ANTI-PATTERNS — WHAT BREAKS THE LOOP
84% of devs use AI tools. Two-thirds are frustrated. The cause is almost always a spec failure.
01
Vague prompts as specs
⚠ Agent invents answers to every unstated requirement
✓ Write requirements.md before touching the agent. If you can’t spec it, you can’t build it.
02
Missing non-goals
⚠ Agent adds auth, DB migrations, or entire subsystems you didn’t want
✓ State every non-goal explicitly and positively. Agents cannot infer scope from omission.
03
No acceptance criteria
⚠ “Done” is whatever the agent decides. Tasks never truly close.
✓ Every feature needs verifiable AC before the agent starts. No AC = no finish line.
04
Skipping the plan gate
⚠ Agent codes in the wrong direction for hours before you notice
✓ Require plan.md approval before implementation. 5 min review saves 2 hours of rework.
05
Spec not in context
⚠ Agent drifts from requirements as context window fills with code
✓ Keep SPEC.md in context throughout. Reference it in CLAUDE.md so agent always reloads it.
06
300+ instruction specs
⚠ Agent performance degrades; critical requirements get ignored
✓ Keep each phase spec to 30–50 requirements. Phase your work — spec what you’re building now.

## Slide 11
LAB EXERCISE · 35 MINUTES
Write a Spec for a Real Feature Your Team Needs
1
Pick a feature
(5 min)
Choose a real feature your team will build in the next sprint. It should be well-understood at the business level but not yet designed technically. Write the user story.
2
Write requirements.md
(8 min)
Write 8–12 requirements using domain language. For each, ask: is this implementation-free? Would a non-technical stakeholder understand it? Include 3 explicit non-goals.
3
Write acceptance criteria
(10 min)
Write AC for your top 3 requirements using Given/When/Then. Each AC must be machine-verifiable. Swap with a neighbour: can they write a test from your AC without asking questions?
4
Run the research phase
(7 min)
Open Claude Code. Ask it to READ your requirements.md and produce a research summary ONLY — no code. What does it identify as ambiguous? What existing code does it find relevant?
5
Review + debrief
(5 min)
What did the agent flag that you hadn’t considered? What did it miss? What would have gone wrong if it had gone straight to implementation without the research phase?

## Slide 12
DISCUSSION + MODULE SUMMARY
DISCUSSION QUESTIONS
Q1. Think of a recent bug or rework. Was it caused by a spec failure, an implementation failure, or both?
Q2. Which of the 4 SDD phases is your team currently skipping entirely? What’s the cost?
Q3. What would have to be true about your team’s process to make plan approval a hard gate before implementation?
Q4. Andrew Ng: “Managers are proposing 2x as many PMs as engineers.” Do you agree this is where the world is going?
KEY TAKEAWAYS
· PRD aligns humans. Spec executes agents.
· SDD: Requirements → Plan → Tasks → Code
· Research before planning. Plan before coding.
· AC = agent’s finish line. No AC = no done.
· Non-goals must be stated, not implied
· Human gates at every phase transition
· Spec in context throughout — anchor the agent
NEXT · Module 05: Automated Testing, TDD & CI/CD — Verifier loops, feedback cycles, agent-driven testing